## Slide 1: Student Information System (SIS) Upgrade Status Update
Academic Senate
September 2022

## Slide 2: Project Overview
Improve the Student Information System (SIS)
  Move off WebAdvisor
  Adopt full functionality of Colleague Self-Service
  Implement the Experience Portal
  System Maintenance
Notes: As a reminder of our SIS Upgrade Project, I want to take the opportunity to quickly go over the two main phases. Phase 1. Transition off WebAdvisor. Phase 2. Adopt full functionality of Colleague Self-Service and the Experience Portal that will serve as our new dashboard for students, faculty and staff.

## Slide 3: Getting Off Web Advisor For Students
Accomplished - already available in Self Service
  Class Schedule
  Registration
Remaining functionality to add to Self Service
  Link to Financial Aid (SAM) System without the need to log in again
  Link to Online Orientation
  Link to My text Books
Notes: Know Why are we doing this. I like to refer to Our Why to more than just the reasons why we have to get this work done. I like to tie the WHY I do things to my purpose or north start

## Slide 4: Getting Off Web Advisor For Students - Status
Potential solutions identified and implementation strategy being worked out now
If testing proves successful, this phase could be completed by mid-October
If alternate solutions are required, this could delay the Go-Live date
Notes: Know Why are we doing this. I like to refer to Our Why to more than just the reasons why we have to get this work done. I like to tie the WHY I do things to my purpose or north start

## Slide 5: Getting Off Web Advisor Student - Go Live Roll Out Plan
Create training materials and messaging
  Update websites and emails
Communicate change to Management, Faculty and Staff
Send email notification to all active students and applicants
Go Live on Self Service
Turn off access to Web Advisor
Target Completion: December 2022

## Slide 6: Getting Off Web Advisor For Faculty
Accomplished – already available in Self Service
  Class Roster
  Grade Roster
  Permissions
  Waitlist
Remaining Rosters to add to Self Service
  Attendance
  Census
  Drops
Notes: Know Why are we doing this. I like to refer to Our Why to more than just the reasons why we have to get this work done. I like to tie the WHY I do things to my purpose or north start

## Slide 7: Getting Off Web Advisor For Faculty - Status
Change to Attendance Roster business practice being implemented
Solution for Drop Roster process in testing
If new Attendance Roster and Drop Roster processes are successfully tested, this phase could be completed by mid-October
If alternate solutions are required, this could delay the Go-Live date
Notes: Know Why are we doing this. I like to refer to Our Why to more than just the reasons why we have to get this work done. I like to tie the WHY I do things to my purpose or north start

## Slide 8: Getting Off Web Advisor Faculty - Go Live Roll Out Plan
Create training materials and messaging
  Update websites and emails
Communicate change to Faculty
Provide Training to Faculty on new processes:
  Positive Attendance
  Census Rosters
  Drop Rosters
Go Live on Self Service
Turn off access to Web Advisor
Target Completion: December 2022

## Slide 9: Major Projects
CourseLeaf
Curriculum Management & Catalog Software
Colleague Financial Aid
SIS Upgrade
California Virtual Campus Exchange (CVC)
SuperGlue
eTranscripts
MIS Data Integrity
Data Cleanup

## Slide 10: System Maintenance Data Cleanup – underway now
Student Data identified to be cleaned up to support current and future projects:
Academic Programs (TOP, CIP, Program Reqs) (for CourseLeaf and FA)
Prerequisites (for CourseLeaf)
External Transcript Data
Student Codes (Student Type, Residency, Campus Org, Cohorts) (for FA)
Residency Status (for FA)
Institution (Other Colleges & High Schools) (for CourseLeaf)
Name Hierarchy - standardize for all processes and integrations
Address Hierarchy - standardize for all processes and integrations
Email Hierarchy - standardize for all processes and integrations
Book/Course Material - list all materials and fees (for MIS)
Academic Standing Calculation cleanup (for FA)
Loss of CCPG cleanup (for FA)
Enrollment Priority Assignment
Cohort Tracking - correct cohorts based on best practices
Campus Organizations (Athletes, etc.)
Nat. Student Clearinghouse Enrollment Submissions
Colleague Data Refresh:
Data Compliance
Customizations Minimized
Business Process Changes
Integrations
Savelist, Query & Code Rewrite
Move Database from Unidata to SQL
ID Mgmt/Acct Provisioning

## Slide 11
Notes: VP- we need your support, advocacy and leadership to help us launch, implement and communicate to faculty about the importance of this project!
We need you as our partners and to trust that although this ride will be a bumpy one, we will do our best to support you all the way through!

## Slide 12: Questions and Feedback!
Notes: We need you as our partners and remain committed to improving our students experience. Please know that although this ride will be a bumpy one, we will do our best to support you all the way through.